## Slide 1: UNIT-10 SOFTWARE MANAGEMENT
Er. Deeyoranjan Dongol

## Slide 2
  Software Project Management
    Involves planning, monitoring and control of the person, process and events that occur as software evolves from a primary concept to an operational implementation
  Goals of Project Management
    Deliver the software to the customer at the agreed time
    Keep overall costs within budget
    Deliver software that meets the customers expectations
    Maintain a happy and well-functioning development team

## Slide 3
  Difficulties in Project Management
    The product is intangible
    Large software projects are often “one –off” projects
    Software process are variable and organizational specific
  Project Management Activities
    Project planning
    Risk management
    People management
    Reporting
    Proposal writing

## Slide 4
  Risk Management
    Involves anticipating risks that might affect the project schedule, quality of software being developed and then taking action to avoid these risks
  Categories of Risk
    Project Risks
      Affects the project schedule
    Product Risks
      Affects the quality or performance of software being developed
    Business Risks
      Affects the organization developing the software

## Slide 5
  Risk Management Process

## Slide 6
  Risk Management Process
    Risk Identification

## Slide 7
  Risk Management Process
    Risk Analysis
      Assign risk to one of number of bands
        The probability of risk might be assessed as very low(<10%), low (10-25%), moderate (25-50%), high (50-75%) or very high (>75%)
        The effects of the risk might be assessed as catastrophic, serious, tolerable or insignificant

## Slide 8
  Risk Management Process
    Risk Planning
      Three Strategies
        Avoidance Strategies
        Minimization Strategies
        Contingency Plans
    Risk Monitoring
      Process of checking that the assumptions about the product, process and business risks have not changed

## Slide 9
  Software Pricing

## Slide 10
  Plan Driven Development
    A project plan is created that records the work to be done, who will do it, the development schedule, and the work products
  Project Plan
    Project plan sets out the resources available to the project, the work breakdown, and a schedule for carrying out the work

## Slide 11
  Types of Project Plan

## Slide 12
  Project Plan Structure
    Introduction
    Project organization
    Risk analysis
    Hardware and software resources requirements
    Work breakdown
    Project schedule
    Monitoring and reporting mechanisms

## Slide 13
  Project Planning Process

## Slide 14
  Project Scheduling
    Split project into tasks and estimate time and resources required to complete each task
    Organize tasks concurrently to make optimal use of workforce
    Minimize task dependencies to avoid delays
    Milestones
      End-point of a process activity
    Deliverables
      Project results delivered to customers

## Slide 15
  Project Scheduling

## Slide 16
  Schedule Representation
    Work Breakdown Structure
      In "two weeks" rule, nothing is broken down smaller than two weeks worth of work
      8/80 rule implies that no task should be smaller than 8 hours of work and should not be larger than 80 hours of work

## Slide 17
  Schedule Representation
  GANTT Chart
    Developed by Henry L. Gantt
    Horizontal bar chart that represents a series of tasks

## Slide 18
  Schedule Representation
  Critical Path Method (CPM)
    Shows task dependencies and the critical path

## Slide 19
  Schedule Representation
  Critical Path Method (CPM)

## Slide 20
  Schedule Representation
  Critical Path Method (CPM)

## Slide 22: CRITICAL PATH METHOD
  Schedule Representation
  Critical Path Method (CPM)

## Slide 23: PERT CHART
  Schedule Representation
  PERT Chart (Project Evaluation Review Technique)
    Graphical model that depicts a project’s tasks and relationships between those tasks
    Three time estimates optimistic, most likely, pessimistic

## Slide 24: PERT CHART
  Schedule Representation
  PERT Chart (Project Evaluation Review Technique)

## Slide 26
Estimation Techniques
Types of techniques
  Experience Based Technique
  The estimate of future effort requirements is based on the manager’s experience of past projects and the application domain
  The manager makes an informed judgment of what the effort requirements are likely to be
  Algorithmic Cost Modeling
  In this approach, a formulaic approach is used to compute the project effort based on estimates of product attributes, such as size, process characteristics, and experience of staff involved

## Slide 27
  Algorithmic Cost Modeling
    Uses a mathematical formula to predict project costs based on estimates of the project size, the type of software being developed, and other team, process, and product factors
    Developed by analyzing the costs and attributes of completed projects, then finding the closest-fit formula to the actual costs incurred

## Slide 28
  Algorithmic Cost Modeling
    Most algorithmic models for estimating effort in a software project are based on a simple formula:
    Effort = A x SizeB x M
A: a constant factor, which depends on local organizational practices and the type of software that is developed
Size: an assessment of the code size of the software or a functionality estimate expressed in function or application points
B: represents the complexity of the software and usually lies between 1 and 1.5.
M: is a factor that takes into account process, product and development attributes, such as the dependability requirements for the software and the experience of the development team. These attributes may increase or decrease the overall difficulty of developing the system

## Slide 29
COCOMO II
To reflect radical changes in software development approaches such as use of prototyping techniques, incremental approach in software development the original COCOMO model was updated using COCOMO II
Supports spiral model and contains several sub models that produce increasingly detailed estimate
The sub-models of COCOMO II
An Application Composite Model
The Early Design Stage
The Reuse Model
The Post-Architectural Model

## Slide 30
COCOMO II

## Slide 31
Sub- Models of COCOMO II
An Application Composite Model
Estimates the efforts required to develop a prototyping project
Supports cost estimation of the projects that are developed using existing component, database programming
Efforts can be estimated using following expression
      PM= (NAP*(1-%reuse/100))/PROD
      Where, PM is effort in person-month NAP is no of object points % reuse is expected percentage of reuse PROD is productivity

## Slide 32
Sub- Models of COCOMO II
The Early Design Stage
Process is moved little forward and developer may try an alternate architecture and not enough information to arrive at accurate estimate
The effort is estimated as, Effort = A*[KLOC]B*M
Where A is constant having value 2.94 and B is constant whose value varies from 1.1 to 2.4 respective
KLOC (size) is kilo lines of code,
M is multiplier given as
M = PERS * RCPX * RUSE * PDIF * PREX * FCIL * SCED
Where, PERS= personnel capability, RCPX = reliability and complexity, Ruse= reuse required, POIF= platform difficulty, PREX= personnel experience, FCIL = support facilities, SCED= schedule
These values are estimated using a six-point scale where 1 corresponds to ‘very low’ and 6 corresponds to ‘very high’

## Slide 33
Sub- Models of COCOMO II
The Reuse Model
Estimate effort required to integrate reusable code or automatically generated code
Reuse code are of two types
Black box code: code that can be reused without understanding and modifying it and hence development cost is zero
White box code: Understood and integrated with new code, thus cost is involved
The effort is estimated as,
PM = (ASLOC*AT/100)/ATPROD
Where, ASLOC = no of automatically generated code and reused code
AT = percentage of reused code that is automatically generated
ATPROD = 2400 = productivity of engineers in integrating such code

## Slide 34
Sub- Models of COCOMO II
The Post-Architectural Model
System architecture has been designed, size of system can be estimated more accurately
The estimate process uses more extensive set of multipliers
The effort is estimated as,
Effort = a*(KLOC)b*M
The value of the exponent b is therefore based on five factors (precedentedness, Development flexibility, Risk resolution, Team cohesion, Process maturity)
These factors are rated on a six-point scale from 0 to 5, where 0 means ‘extra high’ and 5 means ‘very low’
To calculate b, you add the ratings, divide them by 100, and add the result to 1.01 to get the exponent that should be used

## Slide 35
Introduction to Quality Management
Software quality management is concerned with ensuring that developed software systems are “fit for purpose”
Systems should meet the needs of their users, should perform efficiently and reliably, and should be delivered on time and within budget
Software Quality
  Reflects how well it complies with or conforms to a given design, based on functional requirements or specifications
  Refers to how it meets non-functional requirements that support the delivery of the functional requirements such as robustness or maintainability, the degree to which the software was produced correctly

## Slide 36
Software Quality Attributes
Software Quality Assurance (SQA)
  Process of evaluating the quality of a product and enforcing adherence to software product standards and procedures
  Consists of a means of monitoring the software engineering processes and methods used to ensure quality
  Organized into goals, commitments, abilities, activities, measurements and verifications

## Slide 37
SQA Organizational Structure

## Slide 38
Software Quality Assurance (SQA) Activities
  Formulating a quality management plan
  Applying software engineering techniques
  Conducting formal technical reviews
  Applying a multi-tiered testing strategy
  Enforcing process adherence
  Controlling change
  Measuring impact of change
  Performing SQA audits
  Keeping records and reporting

## Slide 39
SQA Plan
  Management section
    Describes the place of SQA in the structure of the organization
  Documentation section
    Describes each work product produced as part of the software process
  Standards, practices and conventions
    Lists all applicable standards/practices applied during the software process and any metrics to be collected as part of the software engineering work
  Reviews and audits section
    Provides an overview of the approach used in the reviews and audits to be conducted during the project

## Slide 40
SQA Plan
  Problem reporting and corrective action section
    Defines procedures for reporting, tracking and resolving errors or defects, identifies organizational responsibilities for these activities
  Other
    Tools, SQA methods, change control, record keeping, training and risk management
  Test section
    References test plan and procedure document and defines test record keeping requirements